NEW MEXICO SCHOOL FOR THE VISUALLY HANDICAPPED

BOARD OF REGENTS SPECIAL MEETING

TELEPHONE CONFERENCE

09 MAY 2002

# Call to Order.  4:33 p.m., Thursday, May 9, 2002.

The meeting was called to order by President Donna Stryker at 4:33 p.m., Thursday, May 9, 2002.  Board members present via telephone were:  Donna Stryker, James Salas, Katherine Ingold, and Brian Quintana. Board members absent:  Reta Jones.  Staff members present:  Superintendent Dianna Jennings, Dr. Jackie Wood, Director of Student Services,  and Retha Coburn, Business and Finance Manager.  John Williams, Executive Assistant, was the recorder.

II.	Intro of Guests

There were no guests in attendance.

## Announcements – Board Comments

There were no Board comments.

## Board Activities

#### A.	Approval of Agenda

UPON A MOTION by Jim Salas, seconded by Brian Quintana, the Board moved to approve the agenda as presented.  (carried unanimously)

## Other Items

- Roof Repair/Replacement on Main Campus Buildings.

Retha Coburn presented a recommendation to award the roof repair/replacement contract to Smith Roofing, Inc. for Bid Lots #1 (gymnasium roof), #2 (infirmary roof), and #3 (Superintendent’s residence), with a contingency for Bid Lot #4 (infirmary roof underpinning) if needed.  The condition of the infirmary roof underpinning will not be known until the roofing material is removed.  If the underpinning is in poor shape, Bid Lot #4 will be needed.  Mike Kraenzel, assisting architect with Alley Associates, reports that the total cost for Bid Lots #1 thru #4, through Smith Roofing, Inc., would be $138,993.00. This total includes construction cost, taxes on construction cost, architectural fees (6.5% of construction costs), taxes on architectural fees, and contingency fees. This is the lowest bid price of the three companies that responded to the Request for Proposals. The Request for Proposals was submitted to six companies.    Alley Associates, contract architect, reports that they have worked closely with Smith Roofing, Inc. on several projects and are confident that Smith Roofing, Inc. will complete these projects on time and with a high level of quality.  Retha Coburn stated that NMSVH has been allocated $130,000.00 from the Commission on Higher Education for projects.  If approved, the roofing contract could exceed the $130,000.00 if all contingency fees ($20,000.00) are utilized.  Retha Coburn stated that as a representative of the NMSVH Facilities Committee she, as well as the other members of the Facilities Committee, feel that it is vital that this roofing project be completed as soon as possible to avoid extensive damage to the interiors of the facilities addressed in this recommendation.  These facilities currently leak, and if repairs are not completed the damage to the facilities will only get worse.  Katherine Ingold asked if the architect is basing his fee on the construction costs plus taxes?  Retha Coburn stated that the architectural fees are 6.5% of the total of the construction costs plus taxes.  Katherine Ingold asked if that is the normal way to establish architectural fees?  Retha Coburn stated that that has been the norm for recent projects.  Katherine Ingold stated that she does not have a problem with that method of establishing architectural fees if state statutes allow it.  Retha Coburn stated that she would research the state statutes to ensure that NMSVH does not pay any more than the legally required fees.  Katherine Ingold stated that she thoroughly reviewed the recommendation and documentation for this agenda item and was very pleased with the quality of work that was submitted.  She complimented the quality of work that is being done by the Finance Department with the oversight provided by Superintendent Jennings.  The Board concurred.

UPON A MOTION by Katherine Ingold, seconded by Jim Salas, the Board moved to award the roofing contract to Smith Roofing, Inc., for Bid Lots #1, #2, #3, and #4 (if needed) at a total contract price of $138,993.00.  (carried unanimously)

- NMSVH Foundation Nomination.

Superintendent Jennings presented a recommendation to appoint Mrs. Christine Tenski to the NMSVH Foundation.  Mrs. Christine Tenski has also expressed the desire to hold the seat of President, NMSVH Foundation.  President Stryker asked if Mrs. Tenski understands the role of the NMSVH Foundation?  Superintendent Jennings stated that Mrs. Tenski has been provided with information regarding the Foundation and fully understands it’s role.

UPON A MOTION by Jim Salas, seconded by Katherine Ingold, the Board moved to appoint Mrs. Christine Tenski as the President of the NMSVH Foundation.  (carried unanimously).

VI.	Executive Session.

UPON A MOTION by Katherine Ingold, seconded by Jim Salas, the Board moved to enter into Executive Session at 4:47 p.m., Thursday, May 9, 2002, in accordance with Section 10-15-1 of the New Mexico Open Meetings Act to discuss Limited Personnel Issues, Confidential Student Information, and Hiring of New Certified Staff.  Roll call vote:  Jim Salas – aye, Brian Quintana - aye, Katherine Ingold – aye, Donna Stryker – aye.  Present in the Executive Session will be members of the Board of Regents, Superintendent Dianna Jennings, and Dr. Jackie Wood.

UPON A MOTION by Katherine Ingold, seconded by Brian Quintana, the Board moved to come out of Executive Session at 5:12 p.m., Thursday, May 9, 2002 where the only items discussed were Limited Personnel Issues, and Hiring of New Certified Staff.   Roll Call Vote:  Jim Salas – aye, Brian Quintana – aye, Katherine Ingold – aye, Donna Stryker – aye.

UPON A MOTION by Katherine Ingold, seconded by Jim Salas, the Board moved to hire Hilda Candelaria as Food Service Manager starting June 10, 2002, and James Standefer as Industrial Arts/Vocational Instructor.  (carried unanimously)

VII.	Adjourned.

The NMSVH Board of Regents adjourned the Special Meeting at 5:14 p.m., Thursday, May 9, 2002.

APPROVED 23 MAY 2002			APPROVED 23 MAY 2002

________________________		________________________

Donna Stryker, President			Katherine Ingold, Secretary

NMSVH Board of Regents			NMSVH Board of Regents